# INFER — Daily Progress Summary

Prepared for Isaac Chia from the Cursor agent transcript (conversation df8b94f6…) plus git history. The agent does not keep the entire chat in active memory; this document reconstructs day-by-day progress, problems, and solutions from that transcript.

Note: Days with no transcript activity (e.g. weekends / Aug 7–10, 14–16) are omitted. Summaries emphasise engineering outcomes, not every UI tweak.

# Snapshot (as of 20 Aug 2026)

Repo: C:\Users\Isaac Chia\INFER

Branch: master @ b1b7271 (feature branches deleted after merge)

Stack: FastAPI + ifcopenshell backend; temp Vite/React FE; That Open 3D; Cytoscape graph; SVG floorplan footprints

Nav approach: connectivity graph (spaces/doors/stairs) + level-3 geometric path inside footprints

Open work: nested IfcSpace residual corridors; graph variants / Topologic; further outline fidelity

# Wednesday, 5 August 2026

Progress

Kicked off INFER from the internship brief PDF.

Started OpenSpec research and chose repo location C:\Users\Isaac Chia\INFER.

Decided the tool is purely web-based; stack research deferred (no premature lock-in).

Problems

Unclear whether to git init immediately.

Stack choice constrained by on-prem / government-friendly rules in the brief.

Solutions

Git deferred until later; focus on planning first.

Deep-research stack against brief guidelines instead of finalising on day one.

# Thursday, 6 August 2026

Progress

Installed Node; set up OpenSpec in the repo.

Scaffolded browser-only Vite + React shell (setup-web-shell) as a POC.

Pivot: Isaac would build/own frontend elsewhere — discarded in-repo frontend direction for now.

OpenSpec redirected toward backend planning (ingest / extract).

Problems

Cursor restart / agent approval workflow unfamiliar.

Frontend ownership split (elsewhere vs in-repo).

Solutions

Documented OpenSpec apply / approve flow.

Backend-first plan; wire external frontend later via HTTP API.

# Tuesday, 11 August 2026

Progress

Continued OpenSpec backend tasks (FastAPI, IFC ingest/extract).

Temporary Vite/React FE with That Open 3D IFC viewer for proving the backend.

Imported INFER_Frontend package but kept That Open viewer (not the imported 3D viewer).

Audited imported FE for unused packages / dead code.

Problems

uvicorn WinError 10013 — port bind forbidden (permissions / reserved port).

Need modular FE knowing it would be replaced later.

Solutions

Diagnosed socket permission issue; bind localhost with an allowed port.

Kept FE modular (api / viewer / workspace separation) as a disposable bridge.

# Wednesday, 12 August 2026

Progress

Designed connectivity graph: nodes = spaces, doors, stairs/lifts; storeys as metadata.

Chose stack: ifcopenshell → JSON graph → NetworkX routing → Cytoscape viz; That Open for 3D.

Git coaching + workflow rules (suggest commits/branches/merges; ask permission).

Baseline commit on master; graph work on a feature branch.

Wired ingest → extract → graph → Cytoscape; theme sync; storey banding.

Problems

Graph empty / remounting; pan glitchy (selection after one drag).

Zoom too slow / weird; fit not filling pane; stale graph after refresh.

Missing edges; boxed scroller vs free canvas.

Grid vs model Z (IFC origins / basements).

Dark mode mismatch and placeholder nodes on first load.

Solutions

Treat Cytoscape like That Open: single stable runtime, wait for non-zero container, update path in place.

Option A free canvas with level-banded layout; bake framing into positions; improve wheel sensitivity.

Explain IFC Z as authored; keep grid at IFC Z=0 rather than faking 'ground'.

Clear placeholders; use '—' empty states; theme-aware stylesheet.

# Thursday, 13 August 2026

Progress

Committed graph viewer work; wrote graph-viewer mechanics docs.

Tuned Cytoscape spacing, palette, hierarchy, wheel sensitivity.

Investigated 3D orbit zoom breakage far from origin.

Branched camera experiments (orbit / dolly options).

Problems

Wheel zoom too sensitive then too weak (iterated 0.8 → 1.0 → 1.2).

Orbit zoom died when zooming past pivot / far from origin (dolly vs zoom-to-cursor confusion).

Choosing between camera control options without locking the wrong UX.

Solutions

Documented layout rules (nodes per row, cluster spacing).

Stabilized orbit zoom (no cursor dolly / no infinity dolly) — committed on master lineage.

Feature-branch camera option 3 for A/B; keep preferred orbit on mainline.

# Monday, 17 August 2026

Progress

Git cleanup; floorplan-viewer branch from cleaned master.

OpenSpec floorplan-viewer: 2+1 then equal thirds panes; footprints API; level-3 geometric path.

SVG Floorplan Viewer from space polygons + door portals + route overlay.

Shared camera frame across storeys; Fit / pan / zoom on plan.

Strict IFC graph edges (removed same-storey adjacency fallback as Layer B).

3D keep-alive host so closing/reopening pane does not destroy the model.

Problems

Paths cutting walls if only space centroids linked.

Fake room adjacency in early graph confused IFC-strict expectation.

Floorplan pan/zoom breaking / desync mid-gesture; Fit mutating node scale on graph.

Fragments top-down experiment: wrong cuts, roof vs storey, path outside building — abandoned.

Sparse IFC spaces → empty / incomplete footprints; confusion that plan is footprints not fragments.

Pane persistence across reload; chrome/colours regressing.

Solutions

Level-3 nav: graph hops globally + in-polygon local segments via doors (no full navmesh).

Backend footprints from IFC (all nav spaces); rebuild via POST /footprints.

Stable overlay hit-target for plan pan; graph Fit = cy zoom, not node rescale.

Reverted fragments plan; kept SVG footprints path.

Equal thirds layout; reset panes/model on reload; storey dropdown on Floorplan pane.

# Tuesday, 18 August 2026

Progress

Assumed good IFC with proper IfcSpace demarcation going forward.

Documented stair handling; drew IfcStair hulls as purple dashed overlays.

Explained footprint derivation (mesh XY) and path overlay pipeline.

Added 3D Orbit vs Fly (WASD / Space / Shift) modes; orbit recentres on building.

Removed unused 3D chrome / logo clutter where possible.

Problems

Stairs weakly linked to spaces in IFC → hard inter-storey routes.

Diagonal 'triangle' in stair wells (hull of 3D stair mesh projected to XY).

Dark/light grey overlaps confusing (overlapping space fills, not two stair materials).

Graph zoom drifting again.

Solutions

Clarify hull vs true plan section; stair overlay separate from space fill.

Investigated overlap as distinct IfcSpace polygons stacking, not shader bugs.

Committed Orbit/Fly + stair overlays.

# Wednesday, 19 August 2026

Progress

Start/end shown as green/red space outlines (not centroid dots).

Per-storey force-directed clusters with fixed vertical banding; stairs biased to the right.

Proposed graph-variant-layers: IFC / geometry-heal / Topologic variants.

Began geometry heal for doors/stairs; viewer polish (zoom, edges, gravity).

Problems

Force layout putting rooms between unrelated nodes; edges too faint.

Graph wheel zoom broken until maximize (3D overlay stealing events).

IFC stairs often unlinked; intersecting spaces; nested/multi spaces for one room.

Solutions

Force + gravity with min gap; bolder edges; stair column on right of clusters.

Dock/park 3D host so it cannot steal wheel from graph/floorplan.

OpenSpec graph-variant-layers for multi-source connectivity.

# Thursday, 20 August 2026

Progress

Geometry heal: clearance-based door links; stair ∩ footprint pick per storey.

Geometric path: skip intermediate centroids; portal→portal A*; door portal = closest point on inferred space.

Clearance weights tuned; string-pull removed (was undoing centre bias).

Accurate space outlines OpenSpec + implementation: concave exteriors + holes.

Fixed outline bug (horizontal faces only); rebuilt footprints to ifc_mesh_xy_outline.

Discussed nested IfcSpace COMPLEX/ELEMENT/PARTIAL and residual-corridor strategy.

Committed graph-variant-layers work; fast-forwarded master; deleted feature branches.

Problems

Door mesh XY biased into one room → corridor path jogged.

Clearance weights seemed useless while string-pull flattened paths.

Floorplan pan NaN / dead after singular CTM inverse.

Outline always fell back to convex hull (floor+ceiling double-counted edges).

Screenshot still looked 'convex' — stale hull cache and/or IfcSpace solid not actually L-shaped.

Nested parents vs missing corridor IfcSpaces.

Solutions

portalOnSpace / closest-boundary for inferred sides.

Raw A* path + mild relative clearance; no string-pull.

Client-delta pan with finite guards; drop lostpointercapture end-drag.

Outline from nearly-horizontal mesh faces → exterior + holes; FE evenodd fill.

Must POST footprints after extractor changes; verify method field.

Heuristic: leftover parent−children area decides group-label vs synthetic corridor.

master @ b1b7271 only branch remaining.

# Source

Primary source: agent transcript df8b94f6-ab25-4534-bcc8-e7f61a1d6d51 (242 user queries across 9 active days). Cross-checked with git log commit messages.

# Friday, 21 August 2026

Progress

Nested-parent highlight on geometry graph (red circles); right-click exclude/restore of graph nodes with parked grid, route blocked_node_ids, and floorplan polygon hide.

Floorplan Align (display-only longest-edge rotation) and stroke fix (drop non-scaling-stroke under Y-flip).

Geometric path step cost now 1/clearance; door healing capped at 2 links with IFC 0/1/2+ rules and tighter between-math (rejects false 1–6 geom links).

Problems

Mild clearance still hugged walls; door between-math accepted ~90° corner pairs; SVG non-scaling-stroke misaligned fills under transforms; stale geometry JSON hid heal fixes until rebuild.

Solutions

Inverse clearance cost; tighten opposite-dot + collinear contacts; world-space strokes; rebuild geometry graphs after heal changes; exclude set in infer-store shared by graph+floorplan.

# Monday, 24 August 2026

Progress

Removed the broken floorplan Align control (longest-hull-edge display rotation) and related helpers; plan view stays in world XY with Fit/pan/zoom only.

Problems

Align never reliably squared plans and added coordinate-transform complexity on top of Y-flip strokes.

Solutions

Deleted Align UI/state/SVG rotate group entirely rather than iterating on hull heuristics.

(Additional notes for Monday, 24 August 2026)

Progress

Removed the broken floorplan Align control (longest-hull-edge display rotation) and related helpers; plan view stays in world XY with Fit/pan/zoom only.

Problems

Align never reliably squared plans and added coordinate-transform complexity on top of Y-flip strokes.

Solutions

Deleted Align UI/state/SVG rotate group entirely rather than iterating on hull heuristics.